MEDICLAIM ANALYTICS

Requirements Journey

What clients asked for, when it changed, and what drove each change

29 May 2026 – 24 July 2026

Prepared by: Poorvi Yadav (Developer)

Project Manager: Abhi Harshwal

Clients: Noel & Shawn  |  ProMed Medical Supplies

29 May 2026   |   Abhi Harshwal — Project Manager

The product started as a keyword-based document reviewer for home health and hospice pre-authorization. The goal was to help Noridian (Medicare Administrative Contractor) review provider documents more efficiently. The system would upload provider PDFs, run OCR, find homebound and skilled-need evidence keywords, flag missing documentation, generate a reviewer summary, highlight evidence, and export a structured PDF report. Tech stack defined as Next.js, FastAPI, GPT-4, AWS Textract, and PostgreSQL. Timeline set at 7 days for the MVP.

31 May 2026   |   Client — Noel & Shaawn

What changed

The product expanded significantly from a document reviewer to a full NPI Intelligence Platform. This was the first major scope signal from the client side.

New requirements

- Physician Dashboard — physicians to view all claims filed under their NPI and be able to confirm, dispute, or flag each one.

- Plan/Government UI — risk scoring and provider rating across NPIs for health plans and government bodies.

- Product must be plan agnostic — not limited to Medicare only.

- All provider types to be included — home health, hospice, DME, drugs, and hospital.

- Same data feed to power two different outputs — one for the physician and one for the payer.

- Physician must securely register before accessing the dashboard.

- Real-time flagging — when a physician flags a claim, an immediate alert goes to the payer.

- POC to use synthetic data.

- "Government Portal" introduced as the terminology for the payer-facing side.

02 June 2026   |   Client Call — Noel & Shawn + Abhi Harshwal

What changed

Requirements got more specific around data fields, notification behaviour, and the pilot scope.

New requirements

- Dollar amount to be visible on the physician dashboard.

- NPI fraud alert to work like a credit card notification — if someone uses your NPI, you are notified instantly.

- Core data fields confirmed: patient name, date of service, CPT/HCPCS code and description, supplier name and NPI, ordering physician NPI, and amount.

- California Medi-Cal identified as the first pilot target.

- Hard deadline introduced — Noel's DC trip on 16 June to pitch the product.

- Pilot data scope: 90-day de-identified claims sample, DME only, single state.

03 June 2026   |   Abhi Harshwal — Project Manager

What changed

A decision on data fields was reversed within the same day.

Change

CPT/HCPCS and price fields were initially asked to be removed — too time consuming. Decision reversed shortly after. Final call: keep all fields in, as volume of numbers is also a helpful fraud indicator.

07 June 2026   |   Abhi Harshwal — Project Manager

What changed

Terminology updated and two functional requirements added.

New requirements

- "Government Portal" renamed to Payer Portal. The word "Payer" to be used consistently throughout the product.

- Real-time flag flow must actually work end to end — physician flags a claim and the payer portal must reflect it live.

- MFA authentication required for both physician and payer at registration.

08 June 2026   |   Abhi Harshwal — Project Manager

What changed

Registration form fields defined for both portals. MFA confirmed specifically for the demo.

New requirements

- Physician registration to collect: NPI, DEA number, State License number, PTAN, and document uploads.

- Payer registration to collect: organisation name, UEI, authorised signatory name and title, and an attestation checkbox.

- MFA to be implemented and visible in the demo.

12 June 2026   |   Abhi Harshwal — Project Manager

What changed

After the first MVP was deployed and reviewed, a new requirement was added to both portals.

New requirement

- Dashboard analytics to be added to both the Physician Portal and the Payer Portal.

15 June 2026   |   Abhi Harshwal — Project Manager

What changed

A new fraud detection logic was introduced along with clarification on how physician notifications should work.

New requirements

- Established Relationship Check — new fraud pattern. System to compare payer claims data to check whether the doctor has historically billed the same patient or supplier. If no established relationship exists, it is flagged.

- Physician notification method sent via mail.

- Ghost billing detection flow defined: supplier claim is matched against physician service record. If they do not match, a live alert fires on the physician's dashboard.

17 June 2026   |   Client — Noel & Shawn via Abhi Harshwal

What changed

The largest single scope change in the project. A full 14-section technical brief was shared titled "NPI Doctor Notification System." Development was halted for 12 days pending realignment.

Core mission change

Product shifted from pull-based fraud analytics dashboard to a push-based real-time NPI notification network. Instead of physicians logging in to check claims, alerts go directly to the physician's inbox or phone the moment a vendor submits a Medicare claim using their NPI.

New requirements

- Physician gets immediate email and push notification with full claim details when their NPI is used.

- One-click CONFIRM, DISPUTE, or REPORT FRAUD — no login required to respond.

- Vendor Portal added — vendors can view claim confirmation status, respond to disputes, and upload documentation.

- Mobile App added — iOS and Android for physicians.

- 15-day formal vendor response window enforced when a physician disputes a claim.

- OIG referral package auto-generated when physician clicks REPORT FRAUD.

- Pre-authorization flow added — vendor can request physician sign-off before billing Medicare.

- 835 ERA file parsing required — system must ingest Medicare remittance files in real time.

- Five user roles defined: Physician, Physician Office Admin, Vendor, Compliance Officer, System Admin.

"Not changed but evolved majorly on a large scale — 3X the features already built"

03 July 2026   |   Client — Shawn via Abhi Harshwal

What changed

Shawn defined the Vendor Portal interaction flow more specifically.

New requirements

- Physician takes action on a claim.

- Action is sent to the vendor.

- Vendor responds back to the physician.

- Physician reviews the vendor's response and approves or rejects it.

Note

This flow was partially contradicted by Noel in the 10 July meeting. Noel changed the payer's role — making the payer the decision authority rather than the physician.

10 July 2026   |   Client Meeting — Noel, Shawn, Abhi Harshwal

What changed

First direct client demo meeting. Noel and Shawn reviewed all three portals live and gave detailed UI and workflow feedback. Several requirements from 03 July were revised.

Physician Portal changes

- Remove "Take Action" button from claims table. Replace with faster Confirm and Deny buttons directly on the list view.

- Add KPI cards on the main dashboard for quick review.

- Remove billing amount from the physician claims table — physicians should not see dollar amounts at a glance.

- Patient display format: first initial and last name only. Apply uniformly across the entire product.

- Date of service must be visible on the list view.

- Restore the deceased-patient button and the full set of five action buttons on the claims table — Shawn's specific request.

- Response window revised: Shawn recommended extending from 15 days to 45 days to allow providers time to follow up.

Vendor Portal changes — Noel overrides 03 July flow

- Vendors must receive only a neutral records request — not full visibility into physician dispute details.

- Vendor uploads supporting documents. These are shared with both physician and payer for review.

- Payer holds decision authority — not the physician.

- Document upload removed from vendor response UI. Vendor uses notes field only.

- Proof of Work document to be requested from vendor — specific documents not yet defined.

Pilot and business decisions

- Pilot target confirmed as State Medicaid — not Medicare directly.

- New Mexico identified as the pilot state.

- Product name to be researched — Mediclare and Mediclear under consideration.

- Company not yet registered. Shaawn offered to register the entity.

- MFA for physician logins reconfirmed.

22 July 2026   |   Developer — Poorvi Yadav

Open requirement gaps flagged

After the third deployment, three unresolved requirement conflicts were raised with Abhi Harshwal (Project Manager) and are pending client clarification.

- 24-hour physician revert window conflicts with live notifications to vendor and payer. If a physician can change their action within 24 hours, the vendor and payer should not be notified immediately — this contradicts the real-time notification requirement. Not yet resolved.

- What happens after the payer receives vendor documents — the next steps in the workflow are not defined.

- What specific document should be asked from the vendor as Proof of Work — not yet specified by the client.

MediClaim Analytics  ·  Confidential  ·  July 2026